SLAP

Sports Lunch Afternoon Post

Product Requirements Document

Version 1.0  |  March 2026

Author: Abram Shulruff

Status: Draft

Confidential — For Internal Use

# 1. Executive Summary

SLAP (Sports Lunch Afternoon Post) is a daily sports newsletter designed to replace doomscrolling. It delivers the previous day’s sports news in under 5 minutes, written with the energy of a friend who watched every game, paired with the best tweets, GIFs, and memes from sports Twitter. It’s built for reading at lunch, at your desk, without needing sound or video.

The newsletter is powered by an AI agent that ingests headlines and tweets, identifies the day’s storylines, and writes original commentary in the founder’s editorial voice. A human reviews and approves every issue initially, with the goal of full automation as quality is proven.

# 2. Problem Statement

Sports fans who want to stay informed face two bad options: doomscrolling Twitter for an hour or reading generic ESPN recaps that feel like they were written by a committee. There’s no product that gives you the “what happened” and the “why it’s funny/interesting” in one fast, silent-friendly package. SLAP fills that gap.

## Target User

- 25-40 year old sports fan, probably male, works a desk job

- Follows sports Twitter but doesn’t have time to scroll it daily

- Wants to sound informed at lunch without watching every game

- Appreciates humor and personality over dry reporting

- Reads on phone or laptop; can’t play audio/video at work

## Core Value Proposition

Five minutes at lunch. Every sport that matters. The best tweets you missed. Zero doomscrolling.

# 3. Product Vision

## 3.1 What SLAP Is

SLAP is a narrator, not a curator. The agent reads headlines and tweets, understands the storylines, and writes its own version of what happened — with personality, momentum, and strategically placed media. Think of the fantasy football championship post on the existing Substack: drive-by-drive narration, reaction GIFs doing the emotional heavy lifting, screenshots of trash talk as receipts. That energy, applied to the full sports landscape, every day.

## 3.2 What SLAP Is Not

- Not a headline aggregator with tweets stapled on

- Not a hot-take factory or debate show in text form

- Not an analytics/gambling newsletter

- Not a firehose — it’s a curated 5-minute experience

## 3.3 Editorial Voice Spec

The SLAP voice is the friend who watched every game and knows every stat. Inclusive, joyful, evangelizing not gatekeeping. Here are the specific characteristics the agent must replicate:

| Trait | Description |
| --- | --- |
| Show, Don’t Tell | Narrate moment-by-moment when the story warrants it. Let drama build. Don’t just say “Derrick Henry had a big game.” Walk through each TD, each escalation. |
| GIF/Meme Fluency | Media does half the storytelling. The comedy is in the juxtaposition between what just happened and the reaction image. Never use media as decoration. |
| Self-Aware Humor | Self-deprecating when appropriate. Roast yourself, roast the situation. Never punching down. The tone is the group chat, not the broadcast booth. |
| Punchy Fragments | Short sentences. Dramatic line breaks. Bullet points that build momentum. No filler transitions, no “Let’s dive in,” no throat-clearing. |
| Zero Fluff | No intros, no “good morning sports fans.” Start with the story. End when the story ends. Respect the reader’s time. |
| Receipts Culture | When a tweet or quote is perfect, let it speak for itself. Frame it, don’t explain it. |
| Sport-Aware Weighting | NFL is always first. In-season sports get the bulk. Off-season stories only make it if they’re genuinely interesting. Don’t force coverage for balance. |

## 3.4 Newsletter Structure

Each issue follows a flexible structure that scales to the day’s news:

- Lead Story (40-80% of issue): The biggest thing that happened. On huge days (trade deadline, playoff upsets, major injury), this can dominate. Narrated with momentum, not summarized.

- Supporting Stories (2-4 items): Scaled to how interesting they are. Some get a paragraph and a tweet; the best get their own mini-narrative.

- The Closer: A funny, viral, or absurd moment with no connection to the headlines required. The palette cleanser. Could be a Super70sSports throwback, a BallsackSports parody, or an incredible fan video.

Target: 8-12 embedded tweets/media per issue. ~5 minute read. Sent at lunch (11:30am-12:30pm ET).

## 3.5 Sports Hierarchy

The agent uses this hierarchy to weight coverage. It adjusts automatically based on season.

- Core (always covered): NFL (#1 year-round), NBA, College Football, College Basketball, MLB

- Secondary (covered when interesting): Golf, Tennis, NHL, Soccer, College Baseball, WNBA

The NFL is always the lead unless something truly massive happens elsewhere. During NFL offseason, NFL news (free agency, draft, camp) still leads but with more room for in-season sports.

## 3.6 Content Guardrails

- No heavy politics — if politics intersects sports, cover the sports angle only

- No sexual content

- No personal/non-sports tweets from followed accounts

- No retweets or replies (already filtered in fetch_content.py)

- No team-obsessive content — the newsletter serves all fans

- No gambling advice (can reference odds culture if it’s funny)

# 4. Technical Architecture

## 4.1 Current State (What’s Built)

The data pipeline is functional. fetch_content.py pulls ESPN and CBS Sports RSS feeds plus Nitter RSS for 18 Twitter accounts, filters to the last 24 hours, removes retweets and replies, and outputs structured JSON (raw_content.json). A first-pass generate_newsletter.py reads this JSON, groups headlines with related tweets, and outputs an HTML draft. The current output is functional but reads like a headline aggregator — it regurgitates headlines rather than narrating storylines.

## 4.2 Target Architecture

The system is a three-stage pipeline that runs daily around 8:00 AM ET:

| Stage | Component | Function |
| --- | --- | --- |
| 1. Ingest | fetch_content.py | Pull RSS feeds (ESPN, CBS, Nitter), filter 24hrs, dedupe, output raw_content.json |
| 2. Generate | generate_newsletter.py | Claude agent reads raw JSON + rolling feedback, identifies storylines, writes SLAP-voice commentary, selects tweets/GIFs, outputs newsletter_draft.html |
| 3. Review | Manual (then automated) | Draft pushed to Substack as unpublished. Abram reviews, edits, publishes. Feedback logged for rolling context. |

## 4.3 Agent Prompt Architecture

This is the most critical technical component. The agent uses a two-layer prompt system:

- Base Prompt (stable): SLAP identity, voice spec (from Section 3.3), newsletter structure rules, sports hierarchy, guardrails, seasonal weighting logic. This changes infrequently.

- Rolling Feedback Layer (dynamic): A synthesized summary of feedback from the last 5-7 issues. Updated daily after each review cycle. Examples: “The Closer has been too predictable — vary the format,” “NFL draft coverage was too long yesterday,” “The GIF placement in the Celtics section landed perfectly.”

The key architectural shift from the current generate_newsletter.py: the agent must not match headlines to tweets. Instead, it must read all available content, identify 3-6 storylines worth covering, decide how much space each deserves, then write original narration that weaves in tweets and media as supporting evidence — not as the content itself.

## 4.4 Tech Stack

| Component | Tool | Cost |
| --- | --- | --- |
| Sports Headlines | ESPN + CBS Sports RSS | Free |
| Tweet Ingestion | Nitter RSS (18 accounts) | Free |
| AI Agent | Anthropic Claude API | ~$2-5/month |
| Delivery | Substack (new standalone) | Free |
| Hosting/Cron | Local machine or free tier VPS | Free |

Total estimated cost: $2-5/month. No infrastructure beyond a machine to run the daily cron job.

## 4.5 Twitter Source Accounts (18)

These accounts were selected for a mix of breaking news, analysis, humor, and viral sports content:

SharpFootball, AdamSchefter, BarstoolBigCat, PFTCommenter, TheNBACentel, BallsackSports, Ihartitz, HaterReport, ESPN, Super70sSports, coleadamss, OldTakesExposed, StatMuse, W_B_Rick, mickjason, ArtButSports, JayCuda, HouseOfHighlights

# 5. Epics & User Stories

## Epic 1: Agent Intelligence — From Aggregator to Narrator

Priority: P0 (Critical) | Estimated Duration: 1-2 weeks

This is the core product differentiator. The current generate_newsletter.py matches headlines to tweets. The target is an agent that reads all available content, identifies the day’s narrative arc, and writes original SLAP-voice commentary that weaves in tweets as supporting evidence.

| Story 1.1: Storyline Identification |  |
| --- | --- |
| Description | As the SLAP agent, I need to read all raw_content.json and identify the 3-6 most important/interesting storylines of the day, ranked by newsworthiness and entertainment value, weighted by the sports hierarchy. |
| Acceptance Criteria | - Agent identifies distinct storylines, not just headline clusters - Storylines are ranked with the most important first - NFL stories are weighted highest unless something extraordinary happens - Agent assigns a coverage depth to each (lead, supporting, brief mention) - Out-of-season sports only appear if the story is genuinely compelling |

| Story 1.2: Original Voice Commentary |  |
| --- | --- |
| Description | As the SLAP agent, I need to write original narration for each storyline in the SLAP editorial voice rather than regurgitating headlines. The writing should have momentum, personality, and match the tone of the founder’s existing Substack work. |
| Acceptance Criteria | - Commentary is original — never rephrased headlines - Writing uses punchy fragments, dramatic pacing, and humor - Big stories get moment-by-moment narration when warranted - No filler transitions (“Let’s dive in,” “Moving on”) - Each section could stand alone as an entertaining read - Voice matches the reference material from the fantasy football Substack |

| Story 1.3: Smart Media Placement |  |
| --- | --- |
| Description | As the SLAP agent, I need to select and place tweets, GIFs, and memes that do emotional storytelling work — not decoration. Media should be placed at punchline moments, dramatic turns, or to let a perfect tweet speak for itself. |
| Acceptance Criteria | - 8-12 tweets/media per issue - Media is placed for comedic or dramatic effect, not illustration - The agent explains why each piece of media matters with a framing sentence - No tweet is embedded without context or commentary before/after it - GIF/meme suggestions are included as search terms or URLs when available |

| Story 1.4: Two-Layer Prompt System |  |
| --- | --- |
| Description | As a builder learning agents, I need a prompt architecture with a stable base layer (voice, structure, guardrails) and a dynamic rolling feedback layer (last 5-7 days of editorial notes) so the agent improves over time without prompt rewrites. |
| Acceptance Criteria | - Base prompt is stored separately and changes infrequently - Rolling feedback layer is a separate file/section updated after each review - Feedback is synthesized, not raw — no more than 10 bullet points - Agent output demonstrably changes based on feedback (e.g., shorter Closers, different GIF style) - System includes a simple mechanism to log feedback after each issue |

## Epic 2: Data Pipeline Hardening

Priority: P1 (High) | Estimated Duration: 3-5 days

The pipeline works but needs reliability improvements before daily operation.

| Story 2.1: Nitter Reliability & Fallbacks |  |
| --- | --- |
| Description | As a newsletter operator, I need the tweet ingestion pipeline to handle Nitter instance failures gracefully, since Nitter instances go down frequently. The system should try multiple instances and degrade gracefully. |
| Acceptance Criteria | - System tries at least 3 Nitter instances before failing - Partial failures (some accounts succeed, some fail) still produce output - Logs clearly show which accounts failed and why - raw_content.json includes metadata about fetch success rates |

| Story 2.2: Content Quality Filtering |  |
| --- | --- |
| Description | As the SLAP agent, I need the raw content to be pre-filtered for quality so I’m not processing noise. This means smarter filtering beyond just removing retweets and replies. |
| Acceptance Criteria | - Filter out promotional/sponsored tweets - Filter out tweets that are just links with no commentary - Flag duplicate stories across ESPN and CBS - Tag content by sport for easier agent processing - Include tweet engagement metrics (likes, RTs) when available for quality signals |

## Epic 3: Review Workflow & Feedback Loop

Priority: P1 (High) | Estimated Duration: 3-5 days

The human-in-the-loop system that ensures quality and trains the agent over time.

| Story 3.1: Draft-to-Substack Pipeline |  |
| --- | --- |
| Description | As a newsletter operator, I need the HTML draft to be pushed to Substack as an unpublished draft so I can review, edit, and publish from Substack’s native editor. |
| Acceptance Criteria | - newsletter_draft.html is converted to Substack-compatible format - Draft appears in the SLAP Substack dashboard as unpublished - Embedded tweets render correctly in Substack’s editor - Images/GIFs are properly linked or embedded - Process can be triggered with a single command |

| Story 3.2: Feedback Logging System |  |
| --- | --- |
| Description | As a newsletter operator, I need a lightweight way to log my editorial feedback after each review so it can be synthesized into the rolling prompt layer. |
| Acceptance Criteria | - Simple mechanism to capture post-review notes (text file, form, or CLI) - Feedback is timestamped and associated with the issue date - A script synthesizes the last 5-7 days of feedback into a rolling context summary - Rolling context is automatically included in the next agent run - Old feedback ages out gracefully (older than 7 days gets dropped) |

## Epic 4: Substack Setup & Distribution

Priority: P2 (Medium) | Estimated Duration: 2-3 days

Standing up the new Substack and making it easy for people to subscribe.

| Story 4.1: New SLAP Substack Configuration |  |
| --- | --- |
| Description | As a newsletter creator, I need a standalone Substack for SLAP that’s separate from my fantasy football newsletter, with branding, about page, and subscriber settings configured. |
| Acceptance Criteria | - New Substack created with SLAP branding (name, description, logo) - About page explains the newsletter’s value prop in the SLAP voice - Publication is set to free (no paywall) - Cross-promotion link from existing fantasy football Substack - Welcome email is configured for new subscribers |

| Story 4.2: Subscriber Signup Flow |  |
| --- | --- |
| Description | As a potential reader, I need a frictionless way to subscribe to SLAP so I can start getting it at lunch. |
| Acceptance Criteria | - Substack’s native email signup is the primary path - Shareable link works for text/DM/social distribution - First 50 subscribers come from personal network (friends, fantasy league, etc.) - Subscribe CTA is clear and prominent on the Substack homepage |

## Epic 5: Monetization Foundation (Future)

Priority: P3 (Low — Post-Launch) | Estimated Duration: Ongoing

Monetization is explicitly deferred. The newsletter launches free, and all options remain open. This epic exists to capture the decision framework for when the time comes.

| Story 5.1: Monetization Research & Decision Framework |  |
| --- | --- |
| Description | As the newsletter founder, I need a clear framework for evaluating monetization options once the newsletter has proven product-market fit (target: 500+ subscribers, 50%+ open rate). |
| Acceptance Criteria | - Document pros/cons of: sponsored slots, paid premium tier, affiliate links (sportsbooks, merch), and ad networks - Identify which options are compatible with the SLAP voice and reader trust - Define subscriber/engagement milestones that trigger monetization consideration - Talk to 3-5 newsletter operators about what worked for them - Make a decision and document it before implementing anything |

# 6. Automation Roadmap

SLAP is designed to move from human-reviewed to fully automated in phases. The trigger for each phase is quality consistency, not timeline.

| Phase | Review Model | Trigger to Advance | Estimated Timeline |
| --- | --- | --- | --- |
| Phase 1 | Full review: read every word, edit freely, log detailed feedback | 5 consecutive issues requiring < 3 edits each | Weeks 1-4 |
| Phase 2 | Light review: skim for tone/accuracy, approve or kill | 10 consecutive issues approved with zero edits | Months 2-3 |
| Phase 3 | Spot check: review 2-3 issues per week, rest auto-send | Consistent quality + subscriber growth + positive feedback | Months 3-6 |
| Phase 4 | Full auto: agent sends daily, human reviews weekly | 6+ months of consistent quality with active feedback loop | Month 6+ |

# 7. Build Plan

Starting from the current state (fetch_content.py working, first-pass generate_newsletter.py producing HTML):

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Agent prompt engineering. Build base prompt with voice spec. Iterate on storyline identification and original commentary. Test with 5+ days of raw_content.json. | generate_newsletter.py producing SLAP-quality drafts that don’t read like headline aggregation |
| Week 2 | Pipeline hardening + review workflow. Add Nitter fallbacks, content quality filtering, feedback logging, and draft-to-Substack pipeline. | End-to-end daily pipeline: fetch → generate → review in Substack → publish → log feedback |
| Week 3 | Launch. Set up SLAP Substack, configure branding, send to friends and fantasy league. Begin daily publishing. | Live newsletter with 10-25 subscribers. Daily review + feedback cycle running. |
| Week 4+ | Iterate from feedback. Refine voice, improve GIF/meme selection, tune sports weighting. Begin Phase 1 automation assessment. | Improving quality metrics. Rolling feedback loop proven to change agent behavior. |

# 8. Success Metrics

## 30-Day Metrics (Learning Phase)

- Agent produces a publishable draft 5+ days per week

- Average edits per issue trending downward week over week

- 10+ subscribers from personal network

- Builder (Abram) can articulate how prompt engineering and feedback loops work

## 90-Day Metrics (Growth Phase)

- 50+ subscribers

- 50%+ open rate (Substack average is ~40%)

- Moved to Phase 2 (light review) automation

- At least 2 unsolicited subscriber referrals

## 6-Month Metrics (Scale Phase)

- 250+ subscribers

- Phase 3 automation (spot check only)

- Monetization decision made and documented

- Newsletter has a recognizable voice that readers identify and share

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Nitter goes down permanently | Medium-High | Monitor alternative free tweet ingestion methods. Worst case: Apify or manual curation as bridge. |
| Agent voice feels generic/AI-ish | Medium | Extensive prompt iteration in Week 1. Feed real Substack writing as examples. Rolling feedback catches drift. |
| Daily publishing is unsustainable solo | Medium | Automation roadmap is designed for this. Phase 2+ reduces review to minutes. Skip days if needed — consistency > perfection. |
| Substack embed limitations | Low-Medium | Test tweet/GIF rendering early. Have fallback formats (screenshots, linked text) ready. |
| Low subscriber growth | Medium | Priority is learning agent tech, not growth. Growth tactics (social posting, cross-promo) are Phase 2 activities. |
| Claude API costs spike | Low | Current estimate is $2-5/month. Monitor usage. Sonnet is cheaper if Opus isn’t needed for quality. |

# 10. Open Questions

- GIF/meme sourcing: Should the agent search for GIFs via API (Giphy/Tenor) or should the founder manually add them during review? API is faster but less curated.

- Substack API access: Does Substack’s API support programmatic draft creation, or will we need to use their email-to-publish workflow?

- Tweet embedding: Substack supports native tweet embeds, but how reliably do they render in email clients vs. web? Need to test.

- Cross-promotion: Should SLAP reference the fantasy football Substack and vice versa, or keep them fully independent?

- Weekend editions: Is SLAP daily 7 days/week, or weekdays only? Weekends have more live games but fewer office readers.

- Nitter long-term viability: What’s the contingency plan if all Nitter instances shut down? Budget for a paid Twitter API tier?

End of Document